Sprint

A Sprint is a fixed time period during which the project team completes a set of tasks related to fraud detection.

Epic

An Epic is a large module of the fraud detection system that is broken down into smaller tasks.

Story

A Story is a small task that contributes to completing an Epic.

Story Points

Story points represent the effort needed to complete a task.
Fibonacci scale used: 1, 2, 3, 5

- Very Easy – 1

- Easy – 2

- Moderate – 3

- Difficult – 5

Sprint 1

Epic 1: Data Collection

- Collecting online transaction dataset (USN1) – 2

- Loading dataset into the system (USN2) – 1

Epic 2: Data Preprocessing

- Handling missing values (USN3) – 3

- Feature creation (USN4) – 3

- Removing inconsistent data (USN5) – 3

Total Story Points in Sprint 1
= 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Epic 3: Data Analysis & Visualization

- Fraud distribution bar chart (USN6) – 2

- Fraud vs non-fraud pie chart (USN7) – 2

- Transaction trend line chart (USN8) – 2

- Fraud pattern visualization (USN9) – 4

Epic 4: Model Development

- Training machine learning fraud detection model (USN10) – 5

Epic 5: Web Application Integration

- Integrating model with Flask web app (USN11) – 5

Total Story Points in Sprint 2
= 2 + 2 + 2 + 4 + 5 + 5 = 20

Total Story Points

- Sprint 1 = 12

- Sprint 2 = 20

Total = 32 Story Points

Velocity Calculation

Velocity = Total Story Points / Number of Sprints

- Total Story Points = 32

- Number of Sprints = 2

✅ Team Velocity = 16 Story Points per Sprint