Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41308 |
| Project Name | Online payment fraud detection with machine learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface | USN-1 | As a user, I can enter transaction details for fraud checking | 2 | High | Person-1 |
| Sprint-1 | User Interface | USN-2 | As a user, I can submit transaction data for analysis | 1 | High | Person-1 |
| Sprint-1 | Data Handling | USN-3 | As a system, I can validate user input data | 2 | high | Person-2 |
| Sprint-1 | Authentication. | USN-4 | As a user, I can securely access the application | 2 | Medium | Person-2 |
| Sprint-1 | Dashboard | USN-5 | As a user, I can view transaction results on the dashboard | 1 | High | Person-2 |
| Sprint-2 | Data Processing | USN-6 | As a system, I can preprocess transaction data | 3 | high | Person-3 |
| Sprint-2 | Feature Engineering | USN-7 | As a system, I can extract important fraud features | 3 | high | Person-3 |
| Sprint-2 | Visualization | USN-8 | As a user, I can view fraud analysis charts | 2 | medium | Person-3 |
| Sprint-3 | Model Development | USN-9 | As a system, I can train fraud detection model | 5 | high | Person-4 |
| Sprint-3 | Model Evaluation | USN-10 | As a system, I can evaluate model accuracy | 3 | high | Person-4 |
| Sprint-3 | Deployment | USN-11 | As a user, I can get fraud prediction results in real time | 5 | high | Person-4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 jan 2026 | 6 jan 2026 | 20 | 6 jan 2026 |
| Sprint-2 | 20 | 6 Days | 7 jan 2026 | 13 jan 2026 | 20 | 7 jan 2026 |
| Sprint-3 | 20 | 6 Days | 14 jan 2026 | 20 jan 2026 | 18 | 20 jan 2026 |
| Sprint-4 | 20 | 6 Days | 21 jan 2026 | 27 jan 2026 | 20 | 27 jan 2026 |

Velocity:

Velocity measures how much work the team completes in one sprint.

- Sprint Duration = 10 Days

- Story Points per Sprint = 20

AV= Total Story Points / Sprint Duration =20 / 10

AV = 2 Story Points per Day

Burndown Chart:

A Burndown Chart shows the remaining work versus time during a sprint.

- X-axis: Sprint duration (days)

- Y-axis: Remaining story points

- The chart decreases as tasks are completed

- Helps track progress and identify delays early